OBIARA

MVP Scope and Release Plan

Document 04 · Phases, Cut Lines and Exit Metrics

XCreativs Technologies Ltd · Accra, Ghana

July 2026 · Confidential · The Obiara Build Pack

# CONTENTS

# 1. RELEASE PHILOSOPHY

We ship the smallest product that proves the Fie model’s emotional truth, then widen. The cut lines below are founder-approved scope law: engineering may propose swaps of equal weight, never silent additions. Every phase exits on metrics, not dates alone — dates without exit metrics build vanity software.

# 2. PHASE P0 — THE PROOF (WEEKS 0–13, CLOSED COHORT ~300)

### In scope

- M1 Identity: registration, Ghana Card Tier-1, liveness v1, Voice of Introduction, photo vault + veil. (Tier-2 vouching: manual-ops assisted.)

- M2 Fie shell: zones, gestures, first-run walk.

- M3 Circles: two campus courtyards + one professional circle, host tools minimal.

- M4 Seeds: full loop — allowance, sow flow, pods, hold-to-listen, decline/sprout/water, garden v1, windows. No embers yet (no fires yet at week 0; embers arrive with P0 fires).

- M5 Rooms: alternation engine, voice-first, response windows, pause stone, honesty ribbon, kind closure. Guided arc: theme 1 only (values & faith).

- M7 Cloth: render v0 (ground threads + theme-1 band).

- M8 Oware asynchronous, in-room only.

- M9 Fires: one hosted weekly campus fire per campus (manual host ops, audio rooms v1, embers).

- M11 Drum sound identity v1, dawn summary, allowance renewal ritual, notification caps.

- Sentinel v0: liveness, sow-screening, Sika Shield keyword/pattern rules, report flow to human desk.

- Companions: WhatsApp OTP + pod alerts only. Admin: verification queue, T&S basic desk.

### Explicitly out (P0)

- Payments of any kind (whole cohort free — clean behavioral data), matchmaker marketplace, Nnoboa, Abusua Gate, tournaments, ampe/ɛbɛ/anansesɛm, USSD, iOS (Android+WhatsApp only), Ga/Ewe packs (English+Twi ship).

### P0 exit metrics (gate to P1)

| Metric | Gate |
| --- | --- |
| Pods heard rate | ≥65% |
| Seed→sprout | ≥25% |
| Sprout→room | ≥35% |
| Weekly fire attendance (cohort) | ≥40% |
| Day-30 retention | ≥45% |
| Reported regret / safety incidents | Regret trending down; zero unresolved Tier-A incidents |

# 3. PHASE P1 — THE FOUNDATION (WEEKS 14–36, WAITLISTED ACCRA, TARGET 15–25k)

- Adds: Tier-2 vouching productized; suban ledger v1; Nnoboa mode + auntie WhatsApp flows; matchmaker pilot (20 licensed) with escrow payments; monetization wave 1 (Seeker passes/weekly/monthly, festival seeds, premium fires); games wave (ɛbɛ duels, anansesɛm; ampe at fires); nightly fire grid across 3 districts + host program; guided arc themes 2–4; iOS beta; Ga pack; Mpanyimfo panel constitution live; admin finance module.

- Exit gates: D30 ≥50%, D90 ≥35%; paid conversion ≥6%; fire NPS ≥60; verification median <4 min at 10× volume; Sentinel interception ≥90% on red-team scripts.

# 4. PHASE P2 — THE LAUNCH (WEEKS 37–72, GREATER ACCRA GA → GHANA)

- Adds: Abusua Gate full; Intent tier + Diaspora Tier-3 (UK/US corridors); Aseda Registry beta → Wedding Suite v1 + vendor marketplace pilot; cloth Harvest with weaver partners; tournaments + campus league season 1; USSD companion; Ewe/Hausa/Pidgin packs; transparency report #1; flagship durbar program; sponsorship pilot under §6 rules (Doc 03).

- Exit gates: 100k+ MAU Ghana trajectory, wedding capture ≥8% of graduating couples, ARPU on Doc 03 track, family-NPS instrument live.

# 5. PHASE P3 — THE CONTINENT (MONTHS 18–36)

- Kumasi/Takoradi density; Nigeria market pack build (NIN, NGN pricing, Yoruba/Igbo/Hausa registers, ayo skin, local Sentinel tuning) → Lagos closed cohort replaying P0 discipline; Ring-3 friendship/mentor beta; susu money-custody evaluation (regulatory-gated); Kenya scoping.

# 6. TEAM SHAPE & RITUALS (RECOMMENDED)

Squads: Core (seeds/rooms/cloth), Identity & Trust, Live (fires/games), Payments & Marketplace, Platform, AI (Doc 08 scope), Design, Community Ops. Weekly ritual: the Auntie Review — 30 minutes where new builds are demoed against the product laws and one real community advisor; anything that fails the review does not merge to release.