OBIARA

Launch Operations Plan

Document 11 · The Human Machinery

XCreativs Technologies Ltd · Accra, Ghana

July 2026 · Confidential · The Obiara Build Pack

# CONTENTS

# 1. THE HUMAN MACHINERY

Volumes I–II are honest that half of Obiara is not software: hosts, matchmakers, First Families, ambassadors, panels. This plan builds that machinery on the same timeline as the code, because a perfect app arriving to empty fires is a failed launch.

# 2. FIRST HUNDRED FAMILIES PROGRAM (WEEKS 0–12)

- Target roster: 100 anchor figures across Greater Accra — congregation leaders (multi-denomination + mosques), JCR/SRC and alumni executives (Legon, UPSA, GIMPA, Ashesi, UCC/KNUST chapters in Accra), hometown-association officers, professional-body organizers, respected market and creative-community figures.

- Offer: founding circle-host status, direct product voice (monthly founders’ council), early matchmaker licensing where suited, modest honoraria for launch-phase hosting, and their names — with consent — in the platform’s founding acknowledgments. The ask: bring their circle, host or bless a fire, and hold us to the Auntie Test.

- Owner: Community Director (hire #1 of ops). KPI: 100 signed, ≥60 verified circles live, ≥3,000 waitlist from their networks pre-P0-close.

# 3. FIRE HOST PROGRAM

- Recruit: 30 hosts for P0/P1 (campus personalities, church youth leaders, MCs, radio-adjacent voices); selection on warmth + control + suban, not follower counts.

- Train (the Host School, 2-day + shadowing): runsheet craft, energy management, inclusion (drawing out the quiet), safety intervention module (Doc 09), embers etiquette, tech drill. Certification badge; recertification quarterly.

- Economics: revenue share per Doc 03; league/durbar bonuses; host ladder (apprentice → host → senior → durbar host) with rate steps. KPI: fire NPS ≥60, incident-free rate, ember conversion.

# 4. MATCHMAKER LICENSING (THE AGYINA PROGRAM)

- Cohort 1: 20 licensees — mix of natural community matchmakers (the real aunties), counselors, and event-world professionals; 40% minimum women in every cohort by policy.

- Licensing: application + references + suban review + the Agyina School (curriculum: ethics & consent, coercion red flags, platform tools, family-liaison craft, fee transparency, Doc 09 obligations) + supervised first five engagements.

- Quality regime: post-engagement (not post-payment) ratings, mystery-shop audits, annual relicense; two upheld coercion/ethics findings = license end.

# 5. CAMPUS AMBASSADOR STRUCTURE (P1+)

- Per campus: 1 lead + 4 hall ambassadors; deliverables: fresher-circle onboarding, weekly hall fire co-hosting, league season ops; compensation: stipend + host revenue share + verified-signup bonuses (quality-gated: bonus pays on D30-retained verified members, killing junk-signup incentives).

- Season calendar anchor: launch aligned to the academic year — fresher week activation, mid-semester league, Val’s season flagship, graduation cloth ceremonies.

# 6. VERIFICATION & SUPPORT OPS

- Verification desk: staffed fallback review (Doc 01 M1) sized to <10-minute p90 queue at launch peaks; fraud-document training with ID-partner escalation line.

- Member care: in-app + WhatsApp support lines, Twi/EN/Pidgin, 08:00–22:00 launch coverage → 24/7 by P2; care-queue specialists per Doc 09 §5.

- T&S staffing curve: 2 agents at P0 (with founder-on-call), 6 by P1, 14 + panel ops by P2; women’s-safety specialist seat from P1.

# 7. LAUNCH CALENDAR (OPERATING VIEW)

| Window | Ops milestone | Marketing beat |
| --- | --- | --- |
| Weeks 0–6 | First Families signing; Host School #1 | Quiet-prestige phase: no public noise, invitation mystique |
| Weeks 7–13 (P0) | 2 campus + 1 professional cohort live; weekly fires | Word-of-mouth only; waitlist with circle-unlock |
| Weeks 14–24 | District density #1–2; Agyina cohort 1; monetization wave 1 | "Meet properly" city campaign v1 (radio + trotro + campus) |
| Weeks 25–36 | District #3; first flagship durbar | Durbar as press moment; testimony content engine starts |
| Weeks 37–52 (P2) | Accra GA; Gate + registry live; first weddings | Graduation stories; family-NPS proof points |
| Months 13–18 | Kumasi/Takoradi; transparency report #1 | National campaign; diaspora corridor push (UK/US) |

# 8. LAUNCH RISK REGISTER (OPS-SPECIFIC)

- Empty-fire risk → density gates before GA; host over-recruiting 1.5×; fallback programmed fires run by staff.

- Anchor-figure controversy → vetting + morals clauses + quiet-exit protocol.

- Campus policy friction → MoU template with student-affairs offices; 18+ gate messaging discipline.

- Verification queue meltdown on press spikes → waitlist throttle valve owned by ops, not marketing.

- Stigma flare ("dating app" framing in media) → spokesperson-trained founders; "proper introduction" narrative pack; family testimonials bank ready before GA.